Sprint Planning Meeting

21/05/2024

Group ID: 9

Project Name: Stud

Prepared by: Nguyễn Ngọc Bảo Khang

Team Members:

22127006 – Nguyễn Duy Ân

22127104 – Phạm Thị Mỹ Hạnh

22127139 – Hoàng Duy Hưng

22127179 – Nguyễn Ngọc Bảo Khang

22127195 – Đỗ Lê Khoa

1. Issues:
   1. Preparing the Project Proposal document.
   2. Design website UI with Figma.
   3. Taking a Coursera course on the [Django web framework](https://www.coursera.org/learn/django-web-framework/home/welcome) for backend tasks.
2. Assigned Tasks:

| No. | Description | Assigned Member(s): | Due Date: |
| --- | --- | --- | --- |
| 1 | Proposal: Intro, Target users & Environment | Bảo Khang | 25/05/2024 |
| 2 | Proposal: Key Features, Roles & Requirements | Mỹ Hạnh | 25/05/2024 |
| 3 | Website UI Design: Your Room & Contact Screens | Duy Hưng |  |
| 4 | Website UI Design: Home & Explore Screens | Lê Khoa |  |
| 5 | Website UI Design: Error, Login & Logout Screens | Duy Ân |  |
| 6 | Complete Week 1 of the Coursera course | Bảo Khang, Mỹ Hạnh | 26/05/2024 |